## Slide 1
The Netherlands' hydrogen strategy targets 3–4 GW of electrolyzer capacity by 2030, but requires €15B+ in infrastructure investment to close the current funding gap
Key milestones, investment targets, and policy commitments — 2020 to 2035
Phase | Period | Key Milestones & Commitments | Electrolyzer Target | Investment (€B) | Status
Foundation | 2020–2021 | National Hydrogen Strategy published; HyWay 27 backbone study launched; initial SDE++ subsidy rounds opened | 0.5 GW | ~0.5 | ✓ Complete
Pilot Scale-Up | 2022–2023 | Delta Rhine Corridor EIA approved; NortH2 offshore wind-to-H₂ concept advanced; H-vision industrial cluster pilots initiated | 1.0 GW | ~1.2 | ✓ Complete
Industrial Rollout | 2024–2026 | First electrolyzer gigafactories commissioned; EU Hydrogen Bank auctions fund Dutch projects; Porthos CCS corridor enables blue H₂ bridge | 2.0 GW | ~3.8 | ⚡ In Progress
Grid Readiness | 2027–2029 | HyWay 27 backbone (1,200 km) operational; import terminals at Rotterdam & Amsterdam live; H₂ price target <€3/kg achieved | 3.0 GW | ~5.5 | ⚡ In Progress
2030 Target | 2030 | National Climate Agreement target: 3–4 GW domestic + 4 GW offshore; cost parity with grey H₂ (€2/kg); EU REPowerEU demand node | 3–4 GW | ~15.0 | ⚠ At Risk
Export Hub | 2031–2035 | Rotterdam positioned as NW Europe H₂ import hub; 10 Mt/yr import capacity; Dutch firms export H₂ technology globally | 8–10 GW | ~25.0+ | ○ Planned
Key risk: Current committed funding (~€6.5B) covers only ~43% of the €15B needed by 2030 — a €8.5B gap that requires accelerated EU co-funding, private capital mobilisation, and SDE++ expansion to avoid target slippage.
Source: Dutch National Hydrogen Programme, 2024; IEA Hydrogen Review, 2024; European Commission REPowerEU Plan, 2023; Netherlands Enterprise Agency (RVO)
McKinsey & Company
Confidential — For internal use only
1